## Slide 1: TLP Update
12/7/18 David Shaw/Vikki Espinosa

## Slide 2: Update
  # Bugs/ 100% Squashed.
  33 CG Managers have updated - Roughly 77 PE candidates updated
  Pending:
    Production space buildout – Dependent on IT
    Evaluation/Cost of 2 new requirements
      Checkbox for user not in TLP
      Add new field to grid to sort/filter by team
  Challenges:
    IT Bandwidth and lack of resources to help
    Phase 1 MVP scaled back due to HR unwillingness to allow connect to workday data.
  Innovation – first Intel application to be deployed to the internal cloud environment.